Planning Logic – Streamlining IT Procurement: Automating Standard Laptop

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in Fibonacci series).

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story Point – 5 (1, 2, 3, 5)

Sprint 1

Requirement & Data Collection (Epic 1)

Identifying laptop procurement requirements (USN1) 2

Collecting employee and role/device requirement data (USN2) 3

Collecting standard laptop specifications and procurement rules (USN3) 3

Laptop Standardization & Rule Definition (Epic 2)

Defining standard laptop models/configurations (USN4) 3

Creating eligibility and approval rules (USN5) 3

Handling exceptions and non-standard requests (USN6) 2

Total Story Points in Sprint 1 = 2+3+3+3+3+2 = 16

Sprint 2

Procurement Automation (Epic 3)

Automating laptop request submission (USN7) 3

Automating standard laptop recommendation/selection (USN8) 5

Automating approval workflow and notifications (USN9) 5

Generating purchase/procurement request automatically (USN10) 3

Tracking & Reporting (Epic 4)

Tracking request and approval status (USN11) 3

Developing procurement dashboard/report (USN12) 5

Total Story Points in Sprint 2 = 3+5+5+3+3+5 = 24

Total Story Points

Sprint 1 = 16

Sprint 2 = 24

Total Story Points = 16+24 = 40

No. of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 40 / 2

20 Story Points per Sprint

The team’s planned velocity is 20 Story Points per Sprint.