Project Planning Phase

Project Planning Template
(Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 26 September 2026 |
| --- | --- |
| Team ID | IT-PROC-01 |
| Project Name | Streamlining IT Procurement – Automating Standard Laptop |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request | USN-1 | As an employee, I can submit a standard laptop request with my role, department, and required date. | 3 | High | Project Team |
| Sprint-1 | Laptop Request | USN-2 | As an employee, I can view the standard laptop specifications before submitting my request. | 2 | High | Project Team |
| Sprint-1 | Approval Workflow | USN-3 | As a manager, I can review and approve or reject a laptop request. | 3 | High | Project Team |
| Sprint-1 | Approval Workflow | USN-4 | As a requester, I can receive the status of my laptop request after approval or rejection. | 2 | Medium | Project Team |
| Sprint-2 | Procurement Automation | USN-5 | As a procurement user, I can automatically generate a purchase request from an approved laptop request. | 3 | High | Project Team |
| Sprint-2 | Procurement Automation | USN-6 | As a procurement user, I can track the purchase order status for the approved laptop. | 3 | High | Project Team |
| Sprint-2 | Inventory & Delivery | USN-7 | As an IT administrator, I can record laptop assignment and delivery details against the employee request. | 2 | Medium | Project Team |
| Sprint-2 | Inventory & Delivery | USN-8 | As an employee, I can view the expected delivery status of my standard laptop. | 2 | Medium | Project Team |
| Sprint-3 | Reporting & Monitoring | USN-9 | As an IT manager, I can view a dashboard of requests, approvals, procurement status, and delivery status. | 3 | Medium | Project Team |
| Sprint-3 | Reporting & Monitoring | USN-10 | As an IT manager, I can identify pending approvals and procurement requests. | 2 | Medium | Project Team |
| Sprint-3 | Validation & Testing | USN-11 | As a system administrator, I can validate that only the approved standard laptop configuration is requested. | 2 | High | Project Team |
| Sprint-3 | Validation & Testing | USN-12 | As a project team member, I can perform end-to-end testing from laptop request through delivery tracking. | 3 | High | Project Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 10 | 03 Oct 2026 |
| Sprint-2 | 10 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 10 | 10 Oct 2026 |
| Sprint-3 | 10 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 10 | 17 Oct 2026 |

Velocity: Planned velocity is 10 story points per 6-day sprint. Average velocity = 10 ÷ 6 ≈ 1.67 story points per day, based on the planned sprint capacity.

Burndown Chart: The burndown chart will track remaining story points against the sprint timeline. The project starts with 30 planned story points across three sprints and should trend toward zero as user stories are completed.

Reference: The structure and terminology are adapted from the uploaded Project Planning Template, which covers product backlog, sprint schedule, user stories, story points, project tracking, velocity, and burndown charts.